| AARPO GLOBAL SOLUTIONS aarpo.in | PROJECT AGREEMENT April 2025 |
| --- | --- |

Wood Art Interio

Premium E-Commerce Website & Automation

Growth Plan — ₹75,000

1. Parties to this Agreement

| Client | Wood Art Interio, Manarcadu, Kottayam, Kerala |
| --- | --- |
| Contact Number | +91 9400233733 |
| Service Provider | Aarpo Global Solutions |
| Website | aarpo.in |
| Agreement Date | _________________ April 2025 |

2. Scope of Work

Aarpo Global Solutions agrees to design, develop, and deliver the following:

- Premium e-commerce website using Next.js 14, Supabase, Tailwind CSS

- Razorpay payment gateway integration (UPI, Cards, EMI)

- Product catalogue with filters by room, material, and price

- Admin panel: product management, order tracking, lead tracker, offer zone, reports

- 6 n8n automation workflows: WhatsApp alerts, order emails, inventory alerts, weekly reports, Google Review requests, AI chat widget

- Zoho SalesIQ + Zia AI chat widget for after-hours lead capture

- Google SEO optimisation for Kottayam furniture searches

- Hosted on Vercel with 99.9% uptime

- 3 months post-launch support included

3. Project Investment

| Milestone | Percentage | Amount |
| --- | --- | --- |
| On Signing Agreement (Advance) | 50% | ₹37,500 |
| After Design Approval (Week 2) | 25% | ₹18,750 |
| On Final Website Launch (Week 6) | 25% | ₹18,750 |
| Total Project Investment | 100% | ₹75,000 |

4. Project Timeline

| Phase | Duration | Deliverable |
| --- | --- | --- |
| Phase 1 | Week 1 | Discovery, content gathering, sitemap |
| Phase 2 | Week 2 | UI design approval |
| Phase 3 | Weeks 3-4 | Development, admin panel, Razorpay |
| Phase 4 | Week 5 | n8n automations, WhatsApp, Zia chat |
| Phase 5 | Week 6 | QA, product data entry, go live |

5. Terms & Conditions

5.1  Project work begins only after receipt of 50% advance payment.

5.2  Client agrees to provide product photos, logo, and content within 5 days of project start.

5.3  Two rounds of design revisions are included. Additional revisions charged at ₹2,000 per round.

5.4  Domain registration and third-party API costs (WhatsApp Business, Razorpay) are not included and will be borne by the client.

5.5  Post-launch support of 3 months covers bug fixes and minor updates only. New features require a separate agreement.

5.6  Aarpo Global Solutions retains the right to display this project in its portfolio unless the client requests otherwise in writing.

5.7  This agreement is valid for 15 days from the date above. Pricing may change after expiry.

6. Agreement & Signatures

By signing below, both parties agree to the scope, investment, timeline, and terms stated in this agreement.

| Client Signature Name: ________________________________ Date: _________________________________ Wood Art Interio, Manarcadu |  | Service Provider Signature Name: ________________________________ Date: _________________________________ Aarpo Global Solutions, aarpo.in |
| --- | --- | --- |

Aarpo Global Solutions  |  aarpo.in  |  This agreement is confidential between both parties